Perfect! Now that the setup hurdles are cleared and you have a running Electron window displaying your basic React app, we can lay out a development plan to build the actual functionality step-by-step.

This plan focuses on building core capabilities first and then layering features incrementally.

Development Plan:

Phase 0: Current State (Completed)

- ✅ pnpm Workspace Monorepo Setup (main, renderer).

- ✅ Core Dependencies Installed (Node, Electron, NestJS, React, Vite, Mantine, Prisma, electron-vite, pino, etc.).

- ✅ Database Schema Defined & Migrated (FileMappingState, SyncStateTag).

- ✅ PrismaService & DatabaseModule created and integrated in NestJS.

- ✅ Basic electron.vite.config.ts configured.

- ✅ .npmrc configured (unsafe-perm=true).

- ✅ pnpm dev successfully launches Electron window rendering the basic React/Mantine app via Vite dev server.

- ✅ Git repository initialized and pushed (optional but recommended).

OK Phase 1: Foundational Backend Services

- Goal: Implement the essential low-level services in NestJS that interact with the file system and MP3 tags, plus configuration and logging basics.

- Tasks:

  - FileSystemService: Implement methods like scanDirectory(path) (recursive MP3 scan), getFileTimestamp(path), fileExists(path), copyFile(src, dest), deleteFile(path). Use Node's fs/promises.

  - Mp3TagService: Implement methods wrapping node-id3: readTags(filePath, tags[]), writeTags(filePath, tagsToWrite). Include basic error handling for corrupt files/missing tags. Crucially, perform an early test to verify it preserves files correctly when writing.

  - ConfigService: Implement loading config.json from the userData path (using app.getPath), handling defaults if the file doesn't exist, providing getters for configuration values (Source paths, DB path, backup path, log path/level, bidirectional tags), and a method to save the updated config back to the file.

  - MyLoggerService: Implement the custom NestJS logger using Pino, configuring its level and file output based on values from ConfigService. Ensure basic logging (this.logger.log(...), etc.) works when injected into other services.

  - NestJS Modules: Create corresponding modules for these services (e.g., FileSystemModule, Mp3TagModule, ConfigModule) and import them into AppModule. Ensure services are injectable.

OK Phase 2: Configuration UI & Persistence

- Goal: Allow the user to set and persist the critical Source A and Source B paths, and view/set other configurations.

- Tasks:

  - Backend (IPC): Create ConfigController in NestJS with IPC handlers (@IpcHandle(...) or similar) for:

    - config:get: Returns the full current config object.

    - config:setPaths: Accepts { sourceAPath?, sourceBPath?, backupPath?, logFilePath? }, updates state via ConfigService, saves config.

    - config:setLogLevel: Accepts new level, updates/saves config.

    - dialog:selectDirectory: Calls Electron's dialog.showOpenDialog to let the user pick a folder, returns the path.

  - Frontend (React/Mantine/Zustand):

    - Create a basic Settings page/component.

    - Create a Zustand store slice for configuration state.

    - On load, call config:get via IPC and populate the Zustand store.

    - Create Mantine TextInput components for Source A, Source B, Backup Path, Log Path. Display current values from the store.

    - Add "Browse" buttons next to path inputs that call dialog:selectDirectory via IPC and update the corresponding path in the store and trigger config:setPaths.

    - Add a Mantine Select component for logLevel. Update store and trigger config:setLogLevel on change.

    - Display bidirectional tags (read-only for now).

OK Phase 3: Basic File Display (Connecting Frontend <> Backend)

- Goal: Demonstrate end-to-end IPC for a core function: scanning a directory and displaying results in the UI.

- Tasks:

  - Backend (IPC): Create FileSystemController with an IPC handler for filesystem:scan-directory that takes a path string, calls FileSystemService.scanDirectory, and returns the Promise<string[]>.

  - Frontend:

    - Add a "Scan Source A" button to the UI (perhaps on a main view).

    - When clicked, get sourceAPath from the Zustand config store.

    - Call window.electronAPI.invoke('filesystem:scan-directory', sourceAPath).

    - Add state to Zustand store to hold the list of scanned files. Update the store with the result from the IPC call. Show loading indicators.

    - Display the list of files from the store using a simple Mantine List or Table component.

Phase 4: Initial Pairing (Core Logic & UI)

- Goal: Implement the first-time matching based on tags and the batch confirmation UI.

- Tasks:

  - Backend (PairingEngine Service): Implement logic to scan A & B, read tags (Mp3TagService), compare based on core tags (TLEN, TPE1, etc.), check against existing mappings in DB (PrismaService), and generate lists of potential pairs, unmapped A files, and unmapped B files.

  - Backend (IPC): Add pairing:start-initial-scan handler (triggers engine) and pairing:submit-decisions handler (receives user choices, saves new pairs to FileMappingState DB via PrismaService).

  - Frontend: Create InitialPairing view/component. Trigger scan via IPC. Display results in a complex Mantine Table allowing batch actions (Confirm All Suggested, plus per-row actions: Confirm, Link A to B, Mark Unique A/B). Collect decisions and submit via IPC.

Phase 5: Mapping Maintenance (UC5)

- Goal: Implement the UI and logic for viewing and manually correcting stored FileMappingState paths.

- Tasks:

  - Backend (IPC): Add mappings:get-all handler (fetches FileMappingState including Artist/Title helpers) and mappings:update-paths handler (updates sourceAPath & sourceBPath for a given id via PrismaService).

  - Frontend: Create MappingEditor view/component. Fetch and display mappings in a searchable/sortable Mantine Table. Implement an edit modal/form to allow users to input new paths for sourceAPath and sourceBPath and submit via IPC.

Subsequent Phases (Build upon the foundation):

- Phase 6: Core Sync Engine: Implement basic A->B logic, timestamp checks, SyncStateTag updates, Artist/Title helper field updates.

- Phase 7: Tag Reformatting: Implement TagReformattingService and integrate.

- Phase 8: Bidirectional Sync: Add logic for the 3 specific tags + conflict detection.

- Phase 9: Orphan Handling: Implement detection and resolution UI/logic.

- Phase 10: Backup & Reporting: Integrate backups, startup check. Build report aggregation and UI.

- Phase 11: Extras: M3U Playlist generation.

Throughout: Continuously add logging, refine error handling (show user-friendly messages via Modals/Notifications), improve UI/UX based on testing.

This plan focuses on getting data flowing and core interactions working before tackling the most complex synchronization variations. How does this look as a roadmap?